**Weekly Report**

**04/11/2022 - 11/11/2022**

Group ID: **Group 06**

Project Name: Food delivery website (EFOOD)

Prepared by: **Trần Dũng Tiến**

Team members:

20127642 – **Trần Dũng Tiến** *Project manager*   
20127537 – **Trần Anh Khôi** *Designer*   
20127557 – **Trần Bảo Long** *Architect*   
20127287 – **Đinh Cao Hồng Phước** *Business Analyst*

20127541 – **Nguyễn Trung Kiên** Tester

1. **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | RUP\_vision: Complete Introduction, Positioning Stakeholder and User Descriptions.  Software development plan: Complete Project Organization, risk management.  Submit the PA01.  Learn ReactJS and write JSX for Header. | 11/11/2022 | Trần Dũng Tiến | 100% |
| 2 | RUP\_Vision: Complete Product perspective.  Learn ReactJS and write JSX for Footer. | 11/11/2022 | Trần Anh Khôi | 100% |
| 3 | RUP\_vision: Complete non-functional requirements.  Software development plan: Complete introduction and project overview (project purpose, scope, objectives, assumptions and constraints, project deliverables).  Learn ReactJS and write JSX for Slider. | 11/11/2022 | Trần Bảo Long | 100% |
| 4 | RUP\_vision: Complete Assumptions and Dependencies.  Software development plan: Complete Risk management.  Learn ReactJS and write JSX for Menu. | 11/11/2022 | Đinh Cao Hồng Phước | 100% |
| 5 | RUP\_Vision: Complete Product Features.  Software development plan: Complete Gantt chart, Project Estimates.  Learn ReactJS and write JSX for Menu. | 11/11/2022 | Nguyễn Trung Kiên | 100% |

1. **Issues and impacts:**

* The enormous knowledge has been learnt in small-time.
* Conflict in the idea of each member.

1. **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Read and prepare for PA2. Finish UI Header. Learn Nodejs. | 18/11/2022 | Trần Dũng Tiến |
| 2 | Read and prepare for PA2. Finish UI Footer. Learn Nodejs. | 18/11/2022 | Trần Anh Khôi |
| 3 | Read and prepare for PA2. Finish UI Slider. Learn Nodejs. | 18/11/2022 | Trần Bảo Long |
| 4 | Read and prepare for PA2. Finish UI Menu content. Learn Nodejs. | 18/11/2022 | Đinh Cao Hồng Phước |
| 5 | Read and prepare for PA2. Finish UI Menu content. Learn Nodejs. | 18/11/2022 | Nguyễn Trung Kiên |