=========== 18/11, Sprint 1 ===============

Team members present:

* Trần Dũng Tiến
* Trần Anh Khôi
* Trần Bảo Long
* Nguyễn Trung Kiên
* Đinh Cao Hồng Phước

Team members absent: none

Status reports:

* Trần Dũng Tiến
  + Completed tasks:
* Write features: Search, View users, Edit user's role, Delete Users, Add products, Edit products, Delete products, View product list (PA2).
* Write JSX & Logic: Upload page, Users management page.
* To-do Tasks:
* Learn NodeJS how to build databases.
* Draw a use case model.
* Issues/ Obstacles:
* Handling the logic of deleting or changing roles of objects took a lot of time.
* Planning time, solving conflict ideas of each member.
* Trần Anh Khôi
  + Completed tasks:
* Write features: Change password, User profile edit, View user profile, View history payment (PA2).
* Write JSX & Build Logic: User profile page.
* To-do Tasks:
* Fix logic history payment and CSS Sidebar, build user contact & location page .
* Issues/ Obstacles:
* Using hooks in ReactJS takes me a lot of time.
* Trần Bảo Long
  + Completed tasks:
* Write features: Register, Login, Logout, View orders, View income (PA2).
* Write JSX & Build Logic: Login page, Dashboard page.
* To-do Tasks:
* Learn NodeJS how to solve data from MongoDB
* Write UI/UX login for the admin page.
* Issues/ Obstacles:
* Too much logic takes me more time.
* Nguyễn Trung Kiên:
  + Completed tasks:
* Write features: Orders, Feedback, View products, Filter (PA2).
* Write JSX & Build Logic: shopping Cart page.
* To-do Tasks:
* Fix logic Shopping Cart & Menu rendering.
* Issues/ Obstacles:
* I have many logical processing problems and it takes me quite a lot of time.
* Đinh Cao Hồng Phước
  + Completed tasks:
* Write features: View Cart, Add to cart, Delete from cart (PA2).
* Write JSX & Build Logic: Shopping Cart page.

To-do Tasks:

* Fix logic Shopping cart & Menu rendering.
* Issues/ Obstacles:
* A lot of things to do in a short time.

Summary of the meeting: Our project UI/UX have lots of things to build. Conflict ideas between each member.

=========== 25/11, Sprint 2 ===============

Team members present:

* Trần Dũng Tiến
* Trần Anh Khôi
* Trần Bảo Long
* Nguyễn Trung Kiên
* Đinh Cao Hồng Phước

Team members absent: none

Status reports:

* Trần Dũng Tiến
  + Completed tasks:
* Build a base restful API.
* Submit PA2
* To-do Tasks:
* Build the missing function of restful API.
* Read PA3.
* Issues/ Obstacles:
* It is hard to understand the flow of the program in the backend.
* Trần Anh Khôi
  + Completed tasks:
* Fix logic history payment and CSS Sidebar, build user contact & location page.
* To-do Tasks:
* Read PA3.
* Insert avatar in admin, read file image base64.
* Issues/ Obstacles:
* It’s strange for me to apply mapbox API ReactJS for this project for the first time. So I use google map API instead of that.
* Trần Bảo Long
  + Completed tasks:
* Write UI/UX login for the admin page.
* To-do Tasks:
* Read PA3.
* Learn how to use axios (Backend).
* Issues/ Obstacles:
* Too much new knowledge to learn about handling receive API from MongoDB.
* Nguyễn Trung Kiên:
  + Completed tasks:
* Fix logic Shopping cart & Menu rendering.
* Fix gantt chart ( PA1 )
* To-do Tasks:
* Read PA3
* Add modal when delete an item.
* Issues/ Obstacles:
* I have difficulty learning about back-end
* Đinh Cao Hồng Phước
  + Completed tasks:
* Fix logic Shopping cart & Menu rendering.

To-do Tasks:

* Read PA3.
* Find server hosting.
* Issues/ Obstacles:
* The difficulty of using useState hook to count the quantity of respective items.

Summary of the meeting: Reviewing build API, assign work for members, fix PA1(Project Plan).