**Weekly Report**

**11/11/2022 - 18/11/2022**

Group ID: **Group 06**

Project Name: Food delivery website (EFOOD)

Prepared by: **Trần Dũng Tiến**

Team members:

20127642 – **Trần Dũng Tiến** *Project manager*  
20127537 – **Trần Anh Khôi** *Designer*   
20127557 – **Trần Bảo Long** *Architect*   
20127287 – **Đinh Cao Hồng Phước** *Business Analyst*

20127541 – **Nguyễn Trung Kiên** Tester

1. **Achievements since last week:**

| **STT** | **Description** | **Issue/Obstacles** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- | --- |
| 1 | PA2 (Use\_Case\_specification):Write features: Search, View users, Edit user's role, Delete Users, Add products, Edit products, Delete products, View product list.  Website: UI/UX design Upload, Users list page. | Planning time, Too much logic to build for the admin. Solve conflict ideas of each member. | 18/11/2022 | Trần Dũng Tiến | 90% |
| 2 | PA2 (Use\_Case\_specification):Write features: Change password, User profile edit, View user profile, View history payment.  Website: UI/UX design User profile page. | At first, it's hard for me to think about UI/UX design and how to apply ReactJS for it. | 18/11/2022 | Trần Anh Khôi | 100% |
| 3 | PA2 (Use\_Case\_specification): Write features: Register, Login, Logout, View orders, View income.  Website: UI/UX design Login page for customer, Dashboard page. | Planning time, it's so difficult to clearly do any logic for a newbie who researches the website code. | 18/11/2022 | Trần Bảo Long | 100% |
| 4 | PA2 (Use\_Case\_specification):Write features: View Cart, Add to cart, Delete from cart.  Website: UI/UX design Shopping cart page | Different ideas about “Delete from cart” in the members of the team.  The difficulty of using useState hook to count respective items in shopping cart. | 18/11/2022 | Đinh Cao Hồng Phước | 100% |
| 5 | PA2 (Use\_Case\_specification):Write features: Orders, Feedback, View products, Filter.  Website: UI/UX design Shopping cart page. | Interface design is quite time-consuming, and building logic makes me have quite a lot of problems for web newbies | 18/11/2022 | Nguyễn Trung Kiên | 100% |

1. **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Draw a use case model. Submit PA2  Website: Learn NodeJS ( how to build a database) | 25/11/2022 | Trần Dũng Tiến |
| 2 | Website: UI/UX design User contact, location page. | 25/11/2022 | Trần Anh Khôi |
| 3 | Website: Learn how to fetch data from a database by using axios. UI/UX design login page for admin. | 25/11/2022 | Trần Bảo Long |
| 4 | Website: UI/UX design Shopping cart page & fix logic Menu page. | 25/11/2022 | Đinh Cao Hồng Phước |
| 5 | Website: UI/UX design Shopping cart page & fix logic Menu page. | 25/11/2022 | Nguyễn Trung Kiên |