**Weekly Report**

**18/11/2022 - 25/11/2022**

Group ID: **Group 06**

Project Name: Food delivery website (EFOOD)

Prepared by: **Trần Dũng Tiến**

Team members:

20127642 – **Trần Dũng Tiến** *Project manager*   
20127537 – **Trần Anh Khôi** *Designer*   
20127557 – **Trần Bảo Long** *Architect*   
20127287 – **Đinh Cao Hồng Phước** *Business Analyst*

20127541 – **Nguyễn Trung Kiên** Tester

1. **Achievements since last week:**

| **STT** | **Description** | **Issue/Obstacles** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- | --- |
| 1 | Draw a use case model. Submit PA2.  Website: Build a base restful API. | Too much knowledge to learn in such a short time.  Don't know how to build cart schema | 25/11/2022 | Trần Dũng Tiến | 90% |
| 2 | Website: UI/UX design User contact, location page. | There is much knowledge to learn. I am trying to smoothly use Hooks ReactJS | 25/11/2022 | Trần Anh Khôi | 100% |
| 3 | Website: Learn how to fetch data from a database by using axios. UI/UX design login page for admin. | Too much work and new knowledge about the website. I'm making an effort to find solutions for fetching website data. | 25/11/2022 | Trần Bảo Long | 100% |
| 4 | Fix use case model  Website: UI/UX design Shopping cart page & fix logic Menu page. | The difficulty of combining swiper and each page menu together because there are several conflicts in source code of two part. | 25/11/2022 | Đinh Cao Hồng Phước | 100% |
| 5 | Website: UI/UX design Shopping cart page & fix logic Menu page. | there is a lot of knowledge I have not been able to acquire | 25/11/2022 | Nguyễn Trung Kiên | 100% |

1. **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Read PA3.  Continue to learn NodeJS and build model user schema when having carts. | 2/12/2022 | Trần Dũng Tiến |
| 2 | Read PA3. Fix bug logic website user profile, add. Add avatar in sidebar, read file image in base64. | 2/12/2022 | Trần Anh Khôi |
| 3 | Read PA3. Learn NodeJS ( how to deal with data by using axios). | 2/12/2022 | Trần Bảo Long |
| 4 | Read PA3. Fix bug logic website shopping cart Find server hosting. | 2/12/2022 | Đinh Cao Hồng Phước |
| 5 | Read PA3. Fix bug logic website Menu. Add modal when delete an item. | 2/12/2022 | Nguyễn Trung Kiên |