**TRƯỜNG ĐẠI HỌC KHOA HỌC TỰ NHIÊN KHOA CÔNG NGHỆ THÔNG TIN**

**-----------†-----------**



FACULTY OF INFORMATION TECHNOLOGY

PROJECT ASSIGNMENT 03

REVIEWING MEETING

*Lecture: Hồ Tuấn Thanh*

Trường Đại học Khoa Học Tự Nhiên 227 Nguyễn Văn Cừ, Quận 5, TP Hồ Chí Minh

The Review Meeting will be held at Zoom on December 2nd, 2022 at 4:00 pm

**Attending members:**

❖ Trần Dũng Tiến

❖ Trần Bảo Long

❖ Trần Anh khôi

❖ Nguyễn Trung Kiên

❖ Đinh Cao Hồng Phước

**Meeting content:**

❖ Assign tasks fetching API to team members.

❖ Explain the flow in building API for members

❖ Continue Writing PA03

❖ Fix PA02

**Meeting results:**

❖ Advantages:

➢ All members do their assigned last week tasks and complete them on time.

➢ Good use of tools to support teamwork: Google Drive, Google Docs, Jira, Messenger.

➢ The cooperation between the members is done relatively effectively.

❖ Wrongs:

➢ The leader build API have bug in orderPrice when create a bill.

➢ Some logics in website haven’t built yet

❖ Solutions to improve work (next sprint):

➢ Leader will have to rebuild the API and explain to all team member.

➢ List the tasks that need to be done for the members in a specific and detailed way.

➢ Team member have to complete all logics for website.

**Meeting review:**

❖ Team members have problems learning how to fetch API.

❖ Members attend meetings on time.

❖ Leader needs to build more API.

The Review Meeting will be held at Zoom on December 9th, 2022 at 2:30 pm

**Attending members:**

❖ Trần Dũng Tiến

❖ Trần Bảo Long

❖ Trần Anh khôi

❖ Nguyễn Trung Kiên

❖ Đinh Cao Hồng Phước

**Meeting content:**

❖ Assign tasks to team members.

**Meeting results:**

❖ Advantages:

➢ All members do their assigned last week tasks and complete them on time.

➢ Good use of tools to support teamwork: Google Drive, Google Docs, Jira, Messenger.

➢ The cooperation between the members is done relatively effectively.

❖ Wrongs:

➢ Members haven’t done all the tasks because many things to learn about axios in short time.

➢ Members didn’t read PA2 clearly

❖ Solutions to improve work (next sprint):

➢ All members will have to spend more time on the next PA.

➢ List the tasks that need to be done for the members in a specific and detailed way.

➢ Spend more time to learn how to call API by axios.

**Meeting review:**

❖ Assigning work for all members.

❖ Leader explains the backend for all members.

❖ Members have to practice more about axios.