=========== 2/12, Sprint 1 ===============

Team members present:

* Trần Dũng Tiến
* Trần Anh Khôi
* Trần Bảo Long
* Nguyễn Trung Kiên
* Đinh Cao Hồng Phước

Team members absent: none

Status reports:

* Trần Dũng Tiến
  + Completed tasks:
* PA3: Logic View, Sign in Component, Sign up Component, Authentication controller.
* Backend: Build cart API for users & fix bug roles in customer’s cart.
* To-do Tasks:
* Backend: Build API forgot password, update password.
* Issues/ Obstacles:
* Planning time.
* Many conflict roles in customer, admin.
* Solve conflict ideas of each member.
* Trần Anh Khôi
  + Completed tasks:
* PA3: Home Component, Payment Component, User profile Component, User controller.
* Front-end: Add avatar in sidebar, read file image in base64.
* To-do Tasks:
* Fetch API in user profile, header search.
* Issues/ Obstacles:
* Difficult to understand and apply Postman to our project in the heading of the period.
* Trần Bảo Long
  + Completed tasks:
* PA3: Admin Component, Admin controller, Server Architecture.
* Website: Learn NodeJS & how to use axios.
* To-do Tasks:
* Website: Fetch API in admin (Dashboard, Upload, Users list, login).
* Issues/ Obstacles:
* Too much knowledge is needed for this website, so it is difficult for me to start learning about it.
* I am able to use axios to fetch API, but it doesn't go as smoothly as I want.
* Nguyễn Trung Kiên:
  + Completed tasks:
* PA3: Cart controller, Order controller, User service, Product service, Order service.
* Website: Build logic modal when delete an item.
* To-do Tasks:
* Website: Fetch API in menu.
* Issues/ Obstacles:
* I have problems about time to study
* Đinh Cao Hồng Phước
  + Completed tasks:
* PA3: Use case Model, Product Component, Shopping cart service.
* Website: Find server hosting.

To-do Tasks:

* Website: Fetch API in user’s cart.
* Issues/ Obstacles:
* Very stressful because I have many things to do.

Summary of the meeting: Our members completed all tasks this week and we have to learn and use axios to fetch API next week.

=========== 9/12, Sprint 2 ===============

Team members present:

* Trần Dũng Tiến
* Trần Anh Khôi
* Trần Bảo Long
* Nguyễn Trung Kiên
* Đinh Cao Hồng Phước

Team members absent: none

Status reports:

* Trần Dũng Tiến
  + Completed tasks:
* Create OTP send to User.
* Build API getting user profile, update user profile.
* Fix bug build API.
* To-do Tasks:
* Build API contact
* Read PA4
* Issues/ Obstacles:
* Many logic APIs have to be built and fixed
* Planning time
* Trần Anh Khôi
  + Completed tasks:
* Call API Home Component, Payment Component, User profile Component, User controller
* To-do Tasks:
* Call API in Payment history (View), Contact (Create)
* Read PA4
* Issues/ Obstacles:
* There are many other deadlines to me, so its difficult to complete my tasks in this course in time
* Trần Bảo Long
  + Completed tasks:
* Call APIs Login Component, Register Component, Forgot password Component,
* Fix bug Login
* To-do Tasks:
* Call API Dashboard, User, Product List ( View, Delete, Update)
* Read PA4
* Issues/ Obstacles:
* Sprinting time
* Too many bugs to fix
* Nguyễn Trung Kiên:
  + Completed tasks:
* build logic modal when delete item ( for dashboard, upload, user )
* To-do Tasks:
* Call API Menu (View, Add to Cart)
* Read PA4
* Issues/ Obstacles:
* I don’t have knowledge about Axios, so time is not enough for me to understand it
* Đinh Cao Hồng Phước
  + Completed tasks:
* Call API Cart (View, delete, update).
  + To-do tasks:
* Call API Cart (Create bill)
* Read PA4
* Issues/ Obstacles:
* Have many things to do, not have knowledge about Axios.

Summary of the meeting: Reviewing flow API, assign work for members, fix PA2.