**Weekly Report**

**25/11/2022 - 2/12/2022**

Group ID: **Group 06**

Project Name: Food delivery website (EFOOD)

Prepared by: **Trần Dũng Tiến**

Team members:

20127642 – **Trần Dũng Tiến** *Project manager*  
20127537 – **Trần Anh Khôi** *Designer*   
20127557 – **Trần Bảo Long** *Architect*   
20127287 – **Đinh Cao Hồng Phước** *Business Analyst*

20127541 – **Nguyễn Trung Kiên** Tester

1. **Achievements since last week:**

| **STT** | **Description** | **Issue/Obstacles** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- | --- |
| 1 | PA3: Logic View, Sign in Component, Sign up Component, Authentication controller.  Website: Build cart API for user, fix bug roles in customer’s cart | Planning time, many conflict roles in customer, admin . Solve conflict ideas of each member. | 2/12/2022 | Trần Dũng Tiến | 100% |
| 2 | PA3: Home Component, Payment Component, User profile Component, User controller.  Website: Add avatar in sidebar, read file image in base64 | Losing much time to change image to type base64 and redesign sidebar | 2/12/2022 | Trần Anh Khôi | 100% |
| 3 | PA3: Admin Component, Admin controller, Server Architecture.  Website: Learn NodeJS & how to use axios. | I have not lost much time learning axios but handling it is difficult. | 2/12/2022 | Trần Bảo Long | 100% |
| 4 | PA3: Use case Model, Product Component, Shopping cart service.  Website: Find server hosting. | I have a lot of work in other projects. So time pressure for me is extremely insane. | 2/12/2022 | Đinh Cao Hồng Phước | 100% |
| 5 | PA3: Cart controller, Order controller, User service, Product service, Order service.  Website:Build logic modal when delete an item. | Losing much time  I have trouble about learning axios | 2/12/2022 | Nguyễn Trung Kiên | 100% |

1. **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Build API forgot password, update password. | 9/12/2022 | Trần Dũng Tiến |
| 2 | Website: Fetch API in user profile, header search. | 9/12/2022 | Trần Anh Khôi |
| 3 | Website: Fetch API in admin (Dashboard, Upload, Users list, login). | 9/12/2022 | Trần Bảo Long |
| 4 | Website: Fetch API in user’s cart. | 9/12/2022 | Đinh Cao Hồng Phước |
| 5 | Website: Fetch API in menu. | 9/12/2022 | Nguyễn Trung Kiên |