**Weekly Report**

**2/12/2022 - 9/12/2022**

Group ID: **Group 06**

Project Name: Food delivery website (EFOOD)

Prepared by: **Trần Dũng Tiến**

Team members:

20127642 – **Trần Dũng Tiến** *Project manager*   
20127537 – **Trần Anh Khôi** *Designer*   
20127557 – **Trần Bảo Long** *Architect*   
20127287 – **Đinh Cao Hồng Phước** *Business Analyst*

20127541 – **Nguyễn Trung Kiên** Tester

1. **Achievements since last week:**

| **STT** | **Description** | **Issue/Obstacles** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- | --- |
| 1 | Review PA3 and submit PA3.  Website: Build API forgot password, update password. | Planning time. Many logic APIs have to be built and fixed. | 9/12/2022 | Trần Dũng Tiến | 100% |
| 2 | Review PA3 & Fix User\_specification (PA2)  Website: Fix bug in website interface & Fetch API in user profile, header search. | It’s hard for me to research the API , use Postman to apply to this project in the beginning of the period. | 9/12/2022 | Trần Anh Khôi | 100% |
| 3 | Review PA3 & Fix User\_specification (PA2)  Website: Fix bug in website interface & Fetch API in admin (Dashboard, Upload, Users list, login). | Planning time. Many logic to fetch APIs have to be built and fixed. | 9/12/2022 | Trần Bảo Long | 80% |
| 4 | Review PA3 & Fix User\_specification (PA2)  Fix use case model  Website: Fix bug in website interface & Fetch API in user’s cart. | I don't have experience with Axios. So I have a bit of trouble using it. | 9/12/2022 | Đinh Cao Hồng Phước | 90% |
| 5 | Review PA3 & Fix User\_specification (PA2)  Website: Fix bug in website interface & Fetch API in menu. | Planning time. I'm having a bit of trouble building APIs | 9/12/2022 | Nguyễn Trung Kiên | 80% |

1. **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Read PA4.  Website: Fix bug in building API & Build Contact API | 16/12/2022 | Trần Dũng Tiến |
| 2 | Read PA4.  Website: Fix bug in website interface & Call API in Payment history (View), Contact (Create). | 16/12/2022 | Trần Anh Khôi |
| 3 | Read PA4.  Website: Fix bug in website interface & Call API Dashboard, User Management, Product List ( View, Delete, Update). | 16/12/2022 | Trần Bảo Long |
| 4 | Read PA4.  Website: Fix bug in website interface & Call API create Bill. | 16/12/2022 | Đinh Cao Hồng Phước |
| 5 | Read PA4.  Website: Fix bug in website interface & Call API Menu (View, Add to Cart) | 16/12/2022 | Nguyễn Trung Kiên |