=========== 16/12, Sprint 1 ===============

Team members present:

* Trần Dũng Tiến
* Trần Anh Khôi
* Trần Bảo Long
* Nguyễn Trung Kiên
* Đinh Cao Hồng Phước

Team members absent: none

Status reports:

* Trần Dũng Tiến
  + Completed tasks:
* Build Get Foods type API.
* PA4: Backend view (rup\_sad)
* To-do Tasks:
* Build Get Foods by Price API.
* Review and submit PA4.
* Issues/ Obstacles:
* Planning time.
* Many conflict roles in customer, admin.
* Solve conflict ideas of each member.
* Trần Anh Khôi
  + Completed tasks:
* Repair CSS model add food
* Repair payment history
* To-do Tasks:
* Responsive website (User Profile, Location, Contact), CSS modal add food.
* Get current token.
* Issues/ Obstacles:
* Find out how to responsive takes me many time
* Trần Bảo Long
  + Completed tasks:
* Get APIs of bills, foods, users
* To-do Tasks:
* Responsive website (Admin page, Home page).
* Get current token.
* Fix PA4.
* Issues/ Obstacles:
* Planning time
* Fix filter data in Dashboard Page, Users Page, Product Page
* Nguyễn Trung Kiên:
  + Completed tasks:
* find data
* deployment
* menu, rating
* To-do Tasks:
* Menu Pagination, fix bug filtering food.
* Get current token.
* Issues/ Obstacles:
* It takes a long time to fix bugs
* Đinh Cao Hồng Phước
  + Completed tasks:
* Call API Cart (Create bill)

To-do Tasks:

* Responsive (Cart page).
* Issues/ Obstacles:
* Have a few problems with Postman.

Summary of the meeting: Members didn’t get current token so that the leader can’t review the website.

=========== 23/12, Sprint 2 ===============

Team members present:

* Trần Dũng Tiến
* Trần Anh Khôi
* Trần Bảo Long
* Nguyễn Trung Kiên
* Đinh Cao Hồng Phước

Team members absent: none

Status reports:

* Trần Dũng Tiến
  + Completed tasks:
* Build Get Food By Price API.
* Review and submit PA4.,
* To-do Tasks:
* Review website, Post to the local server.
* Issues/ Obstacles:
* Many logic APIs have to be built and fixed
* Planning time
* Trần Anh Khôi
  + Completed tasks:
* Get token in modal add food
* Get bonus point
* Fix bug payment history UI
* To-do Tasks:
* Fix Payment history.
* Issues/ Obstacles:
* No issue this task
* Trần Bảo Long
  + Completed tasks:
* Bug in Admin Page
* Fix PA4
* To-do Tasks:
* Doing Contact Page in Admin Page
* Issues/ Obstacles:
* Planning time
* Nguyễn Trung Kiên:
  + Completed tasks:
* menu pagination
* fix bug filtering food
* get current token
* To-do Tasks:
* review, testing, call api rating
* Issues/ Obstacles:
* It takes a long time to fix bugs
* Đinh Cao Hồng Phước
  + Completed tasks:
* Responsive (Cart page).
  + To-do tasks:
* Fix a few bugs left in Cart.
* Fix get information user inputted when creating bill.
* Issues/ Obstacles:
* None.

Summary of the meeting: Reviewing flow API, assign work for members, fix PA3.