**Weekly Report**

**9/12/2022 - 16/12/2022**

Group ID: **Group 06**

Project Name: Food delivery website (EFOOD)

Prepared by: **Trần Dũng Tiến**

Team members:

20127642 – **Trần Dũng Tiến** *Project manager*   
20127537 – **Trần Anh Khôi** *Designer*   
20127557 – **Trần Bảo Long** *Architect*   
20127287 – **Đinh Cao Hồng Phước** *Business Analyst*

20127541 – **Nguyễn Trung Kiên** Tester

1. **Achievements since last week:**

| **STT** | **Description** | **Issue/Obstacles** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- | --- |
| 1 | PA4: Backend-view (rup\_sad). Product management, User management (UI\_prototype).  Website: Fix bug in building API & Build Contact & Build Get Food Type API. | Planning time. Many logic APIs have to be built and fixed. | 16/12/2022 | Trần Dũng Tiến | 100% |
| 2 | PA4: Contact, Location, User Profile (UI\_prototype).  Website: Call API in Payment history (View), Contact (Create). | No problem | 16/12/2022 | Trần Anh Khôi | 80% |
| 3 | PA4 : Admin page (rup\_sad). Dashboard management, Login/Register, Home (UI\_prototype).  Website: Call API Dashboard, User, Product List ( View, Delete, Update) | Many bug appear in Admin page | 16/12/2022 | Trần Bảo Long | 100% |
| 4 | PA4: EFOOD pages(rup\_sad). Shopping cart (UI\_prototype)  Website: Call API to create bill. | Have a few problems with Postman. | 16/12/2022 | Đinh Cao Hồng Phước | 100% |
| 5 | PA4: Deployment (rup\_sad). Menu, Rating (UI\_prototype).  Website: Call API in menu. | Have problems with Postman, | 16/12/2022 | Nguyễn Trung Kiên | 80% |

1. **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | PA4: Review and submit PA.  Website: Fix bug in building API & Build Get Food By Price API. | 23/12/2022 | Trần Dũng Tiến |
| 2 | PA4:  Website: Responsive website (User Profile, Location, Contact), CSS modal add food. | 23/12/2022 | Trần Anh Khôi |
| 3 | PA4:  Website: Responsive website (Admin page, Home page) | 23/12/2022 | Trần Bảo Long |
| 4 | PA4:  Website: Responsive (Cart page). | 23/12/2022 | Đinh Cao Hồng Phước |
| 5 | PA4:  Website: Menu Pagination, fix bug filtering food, rating food. | 23/12/2022 | Nguyễn Trung Kiên |