**Weekly Report**

**16/12/2022 - 23/12/2022**

Group ID: **Group 06**

Project Name: Food delivery website (EFOOD)

Prepared by: **Trần Dũng Tiến**

Team members:

20127642 – **Trần Dũng Tiến** *Project manager*  
20127537 – **Trần Anh Khôi** *Designer*   
20127557 – **Trần Bảo Long** *Architect*   
20127287 – **Đinh Cao Hồng Phước** *Business Analyst*

20127541 – **Nguyễn Trung Kiên** Tester

1. **Achievements since last week:**

| **STT** | **Description** | **Issue/Obstacles** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- | --- |
| 1 | PA4: Review and submit PA  Website: Fix bug in building API & Build Get Food By Price API. | Planning time . Solve conflict ideas of each member. | 23/12/2022 | Trần Dũng Tiến | 100% |
| 2 | Website: Responsive website (User Profile, Location, Contact), CSS modal add food. | It’s time consuming to research how to respond and repair css modal food. | 23/12/2022 | Trần Anh Khôi | 90% |
| 3 | Website: Responsive website (Admin page, Home page). | No problems | 23/12/2022 | Trần Bảo Long | 100% |
| 4 | Website: Responsive (Cart page) | None | 23/12/2022 | Đinh Cao Hồng Phước | 100% |
| 5 | Website: Menu pagination, fix bug filtering food, rating food.. | Planning time, bugs take from me a lot of time | 23/12/2022 | Nguyễn Trung Kiên | 80% |

1. **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Read PA5  Website: Review responsive and post to local server. | 30/12/2022 | Trần Dũng Tiến |
| 2 | Read PA5  Website: Fix Payment history | 30/12/2022 | Trần Anh Khôi |
| 3 | Read PA5  Website: Contact page (Admin) | 30/12/2022 | Trần Bảo Long |
| 4 | Read PA5  Website: Fix Cart page | 30/12/2022 | Đinh Cao Hồng Phước |
| 5 | Read PA5  Website: Rating food | 30/12/2022 | Nguyễn Trung Kiên |